CODUKU

Advanced Collegiate Coding Platform

Comprehensive Technical Specification & Implementation Guide

Research-Backed | Production-Ready | Scalable Architecture

March 28, 2026 | 5-Member Team | 8-Week Delivery

| Property | Value |
| --- | --- |
| Project Name | CODUKU — Inter-College Competitive Coding |
| Project Duration | 8 weeks (2-week sprints) |
| Team Size | 5 Full-Stack Members |
| Key Tech Stack | Flask 3.0, React 18, MongoDB, Judge0, Redis, Celery, Docker |

# Table of Contents

- Executive Summary

- Research & Technical Architecture

- Team Structure & Agile Methodology

- Detailed Technology Stack Analysis

- Feature Specification & Implementation

- 8-Week Sprint Breakdown

- Security & Performance Considerations

- Deployment & DevOps Strategy

- Risk Management & Mitigation

- Success Metrics & Acceptance Criteria

# 1. Executive Summary

CODUKU is a production-grade, inter-college competitive coding platform that differentiates itself from existing solutions (LeetCode, HackerRank) through advanced features including secure sandboxed code execution, empirical Big-O complexity detection, and real-time gamification mechanics inspired by Harry Potter house rivalry.

## Core Differentiators

- Secure Sandbox Execution: Judge0 with 60+ language support and resource-limited execution

- Empirical Complexity Analysis: Automatic Big-O detection with bonus scoring

- Real-Time Infrastructure: Redis Sorted Sets for O(log N) leaderboard updates + WebSocket notifications

- Gamification: 4-house rivalry system + live coding battles + relay races

- Scalable Architecture: Celery async workers + Docker orchestration for 1,000+ concurrent users

## Project Goals

- Deliver production-ready MVP with all advanced features in 8 weeks

- Deploy on college infrastructure (Docker + free/low-cost cloud)

- Test with 50+ simulated concurrent users

- Complete 3,500+ line documentation with deployment guides

- Open-source model for easy fork/deploy by other institutions

# 2. Research & Technical Architecture

## 2.1 Judge0: Sandbox Code Execution

Judge0 is a robust, open-source online code execution system used by competitive programming platforms worldwide. Our research validates its production-readiness through the following characteristics:

### Key Features

- Multi-Language Support: 45+ languages (C, C++, Java, Python, JavaScript, Go, Rust, etc.)

- Resource Constraints: Configurable CPU time, memory limits, stack limits per submission

- Multi-File Support: Base64-encoded ZIP archives for complex projects

- Docker-Native: Docker image available on Docker Hub (judge0/judge0:latest)

- Transparent API: REST API with submission tokens for async polling

### CODUKU Integration Pattern

- User submits code via React Monaco Editor

- Flask backend enqueues submission to Celery worker

- Worker calls Judge0 API with source_code + language_id + test cases

- Judge0 returns execution token; worker polls for results

- Results (stdout, stderr, status) stored in MongoDB + Redis cache

- WebSocket broadcasts leaderboard update to all connected clients

## 2.2 Redis: Real-Time Leaderboard Architecture

Redis Sorted Sets (ZSETs) are the optimal data structure for competitive leaderboards, providing O(log N) insertion/update complexity and O(1) rank lookup. Our research into production leaderboards at scale (millions of players) confirms this architecture:

### ZSET Operations Used

- ZADD leaderboard:global score user_id → Add/update score

- ZREVRANK leaderboard:global user_id → O(1) rank lookup

- ZREVRANGE leaderboard:global 0 99 WITHSCORES → Top 100 with scores

- ZINCRBY leaderboard:house:gryffindor bonus_points user_id → House-specific updates

### Leaderboard Schema

CODUKU maintains multiple Redis ZSETs:

- leaderboard:global — Global ranking across all students

- leaderboard:house:{gryffindor|hufflepuff|ravenclaw|slytherin} — House-specific rankings

- leaderboard:problem:{problem_id} — Problem-specific high scores

- complexity:ranking — Users sorted by empirical Big-O efficiency

## 2.3 Celery: Async Task Queue Architecture

Code execution and complexity analysis are I/O-bound, long-running tasks. Celery with Redis broker ensures non-blocking submission handling:

### Task Types

- execute_submission → Judge0 API call + result storage

- analyze_complexity → Parse AST + measure growth rate + calculate bonus

- check_plagiarism → Cosine similarity against problem dataset

- generate_leaderboard_snapshot → Periodic Redis dump to MongoDB

### Concurrency Model

- Flask receives /api/submit with source_code

- Creates Submission record in MongoDB (status: pending)

- Enqueues execute_submission.delay(submission_id, judge0_payload)

- Returns submission_id to frontend; frontend polls /api/submission/{id}

- Worker executes Judge0 call, writes to MongoDB, updates Redis ZSET

- WebSocket event notifies frontend; user sees live update

## 2.4 Flask-SocketIO: Real-Time Bidirectional Communication

WebSockets enable push-based leaderboard updates without polling overhead. Flask-SocketIO abstracts Socket.IO protocol over WebSockets with automatic fallbacks:

### Event Architecture

- connect — Client joins namespace /leaderboard

- submit_code — Client emits source code + language

- score_updated — Server broadcasts new leaderboard state

- battle_started — Initiates 1v1 rapid-fire session

- battle_result — Broadcasts winner + point delta

### Message Queue Integration

Flask-SocketIO integrates with Redis message broker for multi-worker scaling:

- Worker A emits score_updated to Redis channel

- Flask-SocketIO pub/sub subscribes to channel

- Message delivered to all connected clients across all Flask instances

# 3. Team Structure & Agile Methodology

## 3.1 Five-Person Role Distribution

| Role | Responsibilities | Technical Focus | Allocation |
| --- | --- | --- | --- |
| Lead / Architect | Sprint planning, GitHub Projects, core Flask API (auth, scoring) | Flask routing, auth flow, module integration | 40% lead + 60% backend |
| Backend / Judge0 | Judge0 integration, Celery workers, complexity analysis | Task queues, AST parsing, dynamic scoring | 100% backend |
| Frontend / UI | React components, Monaco Editor, battle UI, animations | Real-time dashboards, SocketIO client, CSS house themes | 100% frontend |
| DevOps / Infra | Docker-compose, Redis config, Celery workers, deployment | Infrastructure scaling, SocketIO setup, monitoring | 80% infra + 20% backend |
| QA / Docs | Testing (unit, integration, load), bug tracking, documentation | Pytest, React Testing, security checklist, API docs | 70% QA + 30% docs |

## 3.2 Agile Rituals & Collaboration

### Weekly Schedule

- Monday 10 AM: Sprint Planning (30 min) — Assign tasks, break down user stories

- Daily 4 PM: Stand-Up (15 min) — Blockers, progress, next steps

- Friday 4 PM: Sprint Review + Retro (30 min) — Demo, merge PRs, lessons learned

### Git Workflow

- Branch: feature/{role}-{task-name}

- Commit messages: [TASK-ID] Brief description (e.g., [JUDGE0-1] Add Judge0 API client)

- PR Template: Include screenshots, test results, @mention reviewers

- Approval: Lead reviews + at least 1 peer approval before merge

- Merge Strategy: Squash for cleaner history

### Tools

- GitHub Projects (Kanban): Backlog → To Do → In Progress → Review → Done

- Discord: Real-time chat, code snippets, quick decisions

- Notion/Google Docs: Shared sprint notes, architecture diagrams

- Postman: API testing, request collections

# 4. Detailed Technology Stack Analysis

## 4.1 Backend: Flask 3.0 + Python 3.12

- Lightweight framework: Minimal overhead, easy integration with Celery/SocketIO

- Version: Flask 3.0 (released Oct 2023), Python 3.12 with improved performance

- Extensions: Flask-SQLAlchemy, Flask-JWT-Extended, Flask-SocketIO

## 4.2 Frontend: React 18 + Monaco Editor

- React 18: Concurrent rendering, automatic batching for smooth UX

- Monaco Editor: VS Code-quality editor in browser, 60+ language syntax highlighting

- CSS-in-JS: Styled components for house theme personalization

- WebSocket Client: socket.io-client for real-time updates

## 4.3 Database: MongoDB + Redis

- MongoDB: Document-oriented for flexible submission/problem schemas

- Redis: In-memory ZSET for leaderboards, string cache for session data

- Replication: MongoDB replica set for HA; Redis persistence with AOF

## 4.4 Containerization: Docker + Docker Compose

- Multi-service orchestration: Flask, Celery worker, Judge0, Redis, MongoDB

- Development: docker-compose up -d starts full stack locally

- Production: Single docker-compose file deployable to college server/cloud

# 5. Feature Specification & Implementation

## 5.1 Phase 0: Foundational (Weeks 0-1)

- User authentication (JWT) with OAuth ready

- House system (Gryffindor, Hufflepuff, Ravenclaw, Slytherin)

- Basic code editor + language selector

- MongoDB models for users, problems, submissions

- Admin dashboard for problem management

## 5.2 Must-Have: Core Competitiveness

- Judge0 integration with test case evaluation

- Celery queue for async submission processing

- Empirical Big-O detection + bonus scoring

- Redis leaderboards (global, house, problem-level)

- Flask-SocketIO live leaderboard broadcasts

## 5.3 High-Impact Gamification

- Rapid-Fire Battles: 1v1 timed coding contests (5–10 min)

- Relay Races: Team (5v5) sequential problem solving

- Streak System: Consecutive correct submissions = bonus multiplier

- AI Hints: Grok/Gemini API for debugging suggestions

## 5.4 Polish & Scale

- Monaco Editor with syntax highlighting + themes

- PWA support + offline submission queue

- Plagiarism detection (Rabin-Karp rolling hash)

- Analytics dashboard: Problem difficulty, acceptance rate, top scorers

- Timed contests with countdown, freeze period

# 6. 8-Week Sprint Breakdown

## Sprint 0: Week 1 — Setup & Foundation

### Goals

- All members clone CODUKU repo + run existing MVP

- Add Judge0, Redis, Celery to docker-compose.yml

- Set up GitHub Projects board

- First test: Submit code to Judge0, receive result

### Deliverable

- docker-compose.yml with Judge0 v1.13+, Redis 7.0+, Celery 5.3+

- Local development environment running all services

- Initial test submission to Judge0 (Hello World in 3 languages)

## Sprint 1: Weeks 2–3 — Scalable Core

### Goals

- Backend: Judge0 Python client + error handling

- Backend: Celery task for async execution

- DevOps: Redis ZSET for leaderboard

- QA: Unit tests for submission flow

### Key Deliverable

- POST /api/submit accepts source code, language, problem_id

- Celery worker executes via Judge0, stores result in MongoDB

- GET /api/submission/{id} returns execution status, stdout, stderr

- Redis leaderboard:global updated atomically

## Sprint 2: Weeks 4–5 — Unique Competitive Edge

### Goals

- Backend: Empirical Big-O detector (AST parsing + complexity coefficients)

- Scoring: Base score + complexity bonus + speed bonus

- Backend: Flask-SocketIO integration for real-time broadcasts

- Frontend: Leaderboard component + live updates

### Key Deliverable

- Complexity module: analyze_code(source_code, language) → O(n log n), O(n²), etc.

- Scoring formula: base_score + (O(1) → +20%) ... O(n³) → -10%)

- WebSocket: score_updated event broadcasts to leaderboard:global ZSET subscribers

- Frontend: Live leaderboard auto-updates without refresh

## Sprint 3: Weeks 6–7 — Gamification & Interactivity

### Goals

- Frontend: Monaco Editor + language selection

- Backend: 1v1 battle matchmaking (skill-based pairing)

- Backend: Relay race logic (team turn-based problem solving)

- Frontend: Battle UI + house animations

### Key Deliverable

- POST /api/battle/start → Creates battle session, selects opponent

- WebSocket: battle_state event → Problems, time remaining, current scores

- First playable 1v1 battle on staging environment

- Relay race prototype (2 teams, 3 problems each)

## Sprint 4: Week 8 — Polish & Production Launch

### Goals

- QA: Full end-to-end testing (50+ user simulation)

- Performance: Load testing (1,000 concurrent connections)

- Documentation: Complete README, architecture guide, deployment guide

- Deployment: Live on college server / cloud

### Key Deliverable

- Zero critical bugs, all features documented

- docker-compose.yml ready for college deployment

- Public demo link + presentation slides

- GitHub README with 3,500+ lines of documentation

# 7. Security & Performance Considerations

## 7.1 Security Hardening

- Judge0 Isolation: Code runs in Docker container with resource caps (CPU: 1s, Memory: 64MB)

- Input Validation: All API inputs sanitized against injection

- JWT Auth: RS256 signing; token refresh flow

- CORS: Restrict origins to college domain

- Rate Limiting: Redis-backed rate limiter (10 submissions/min per user)

- HTTPS + HSTS: Force SSL in production

## 7.2 Performance Optimization

- Redis Caching: Student profile, problem metadata cached with TTL=3600

- Database Indexing: MongoDB indexes on (user_id, problem_id) for fast lookups

- Celery Concurrency: 10 concurrent workers for submission processing

- Leaderboard Throttling: Update leaderboard every 500ms max (avoid broadcast storm)

- CDN for Static Assets: Deploy React build to CloudFront or college CDN

## 7.3 Load Testing Targets

- Concurrent WebSocket Connections: 1,000+ clients on single server

- Submissions/Sec: 50 concurrent submissions, all queued in Celery

- Leaderboard Query: Top 100 in <100ms (Redis ZREVRANGE)

- API Response: /api/submit <500ms; /api/leaderboard <200ms

# 8. Deployment & DevOps Strategy

## 8.1 Local Development

- git clone https://github.com/seshan-arunagiri/CODUKU.git

- docker-compose up -d

- Access at http://localhost:5000

## 8.2 College Server Deployment

- Hardware: 4 vCPU, 8GB RAM minimum

- OS: Ubuntu 20.04 LTS

- Docker: docker-ce + docker-compose

- Reverse Proxy: Nginx with Let's Encrypt SSL

- Monitoring: Prometheus + Grafana dashboard

## 8.3 docker-compose.yml Structure

- services: flask, react, mongodb, redis, judge0, celery-worker

- volumes: mongo_data, judge0_cache, redis_data

- networks: coduku_net (for inter-service communication)

- environment: Database URLs, Judge0 endpoint, secret keys

# 9. Risk Management & Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Time overrun | High | High | Strict sprints, MVP-first, cut non-essentials |
| Judge0 learning curve | Medium | High | Specialist starts Week 1, pair programming |
| Complexity analysis CPU cost | Medium | Medium | Cache AST results, run on accepted submissions only |
| Deployment issues | Low | High | DevOps member starts prep Week 6, use free tier |

# 10. Success Metrics & Acceptance Criteria

## 10.1 Functional Criteria

- All 4 houses functional with distinct color themes + scores

- User can submit code in 6+ languages, pass/fail based on test cases

- Global + house leaderboards update in <1 second

- Big-O detection works for common algorithms (O(1), O(n), O(n²))

- At least 2 games playable: 1v1 battle, relay race

## 10.2 Performance Criteria

- Submission latency: <2 seconds for Judge0 to return verdict

- WebSocket: 1,000 concurrent connections without disconnect

- Redis ZSET operations: <50ms for top 100 leaderboard

- Celery: Process 50 submissions/min with <5 minute queue depth

## 10.3 Code Quality

- Test coverage: ≥70% for backend (pytest), ≥60% for frontend (React Testing)

- Linting: 0 PEP8 errors (Python), ESLint clean (JavaScript)

- Documentation: README (500+ lines), API docs (50+ endpoints), architecture guide

- Security: No OWASP Top 10 vulnerabilities, HTTPS enforced

# Conclusion

CODUKU represents a unique opportunity to build a world-class competitive coding platform tailored for your college community. By combining research-backed technologies (Judge0, Redis, Celery, Flask-SocketIO) with thoughtful gamification, your 5-person team can deliver a production-ready system in 8 weeks that surpasses commercial solutions like LeetCode in innovation and customization.

The architecture is proven at scale, the team roles are clearly defined, and the sprint structure is realistic. With disciplined execution, proper risk management, and weekly demos, CODUKU will launch as a legendary platform that motivates students and cements your college's reputation in competitive programming.

May the best house win! 🏆