# CodeHouses: Institutional Deep-Tech Implementation Guide

This document defines the technical standards, role-specific tasks, and phased delivery roadmap for the CodeHouses platform. It transitions the project from a local prototype to a production-grade, HP-themed coding ecosystem designed for zero-budget deployment on high-performance free-tier infrastructure.

## Phase 1: Foundation & Infrastructure (Weeks 1–2)

Goal: Deploy the secure sandbox and identity management system.

Staff/HOD Deliverable: A live URL where students can create accounts and be sorted into houses.

### Role 1: Lead Architect (Backend)

- Tech Stack: FastAPI, Supabase Auth, Pydantic V2.

- Key Tasks:

  - Auth Implementation: Connect FastAPI to Supabase Auth using JWT.

  - DB Schema: Design the profiles table in Supabase to include house_id, xp, wizarding_level, and spells_unlocked.

  - Middleware: Implement CORS and logging middleware to track API latencies.1

### Role 2: Frontend Specialist

- Tech Stack: Next.js (App Router), Tailwind CSS, shadcn/ui.

- Key Tasks:

  - PWA Setup: Configure next-pwa with a service worker to cache the "App Shell" for offline access.

  - House UI: Create the landing page with CSS themes for Gryffindor (#740001), Slytherin (#1a472a), Ravenclaw (#222f5b), and Hufflepuff (#f3c623).

  - Responsive Layout: Ensure the dashboard is optimized for low-end mobile devices using srcset for images and lightweight fonts.

### Role 3: Cloud & DevOps Engineer

- Tech Stack: Oracle Cloud (Ampere A1), Docker Compose.

- Key Tasks:

  - Server Provisioning: Launch an OCI VM with 4 OCPUs and 24GB RAM.

  - Judge0 Deployment: Deploy Judge0 CE via Docker.

  - Cgroup Fix: If using Ubuntu 24.04, you must update GRUB with systemd.unified_cgroup_hierarchy=0 to ensure Judge0 can create the memory isolation sandbox.

  - Secure Tunneling: Set up a Cloudflare Tunnel to expose the Judge0 API without opening inbound ports.

### Role 4: AI Engineer

- Tech Stack: Gemini 1.5 Flash API.

- Key Tasks:

  - Sorting Hat Persona: Engineer a system prompt for the "Sorting Hat" that asks 5 scenario-based questions to determine student personality.3

  - Prompt Architecture: Use "few-shot examples" to ensure the AI responds in character with mysterious tones.

### Role 5: QA & Content Lead

- Key Tasks:

  - Git Flow: Enforce "GitHub Flow"—all features must be in feat/ branches and require a PR to dev with a code review.

  - Base Problems: Create a JSON bank of 10 "Muggle Level" problems (Basic I/O, loops).

## Phase 2: Execution & Algorithm Core (Weeks 3–4)

Goal: Enable code submission and real-time judging.

Staff/HOD Deliverable: A functional "Code Lab" where staff can see students submitting and passing test cases.

### Lead Architect (Backend)

- Judging API: Build a /submit endpoint that takes source code, problem ID, and language ID.

- Polling Logic: Implement a proxy to the Judge0 status endpoint. The backend should poll Judge0 and return the final status (Accepted, WA, TLE) to the frontend.

### Frontend Specialist

- Monaco Integration: Embed the Monaco Editor. Add "IntelliSense" for Python, Java, and C++.

- Results Panel: Build a real-time console that displays stdout, stderr, and execution time using skeleton screens for loading states.

### Cloud & DevOps Engineer

- Resource Limits: Configure Judge0 cpu_time_limit to 2.0s and memory_limit to 128MB per submission to prevent server crashes.

- Monitoring: Install netdata or prometheus on OCI to monitor CPU spikes during contests.

### AI Engineer

- "Accio Hint" (Socratic Tutor): Create the "Accio Hint" prompt. The AI must analyze the failing code and provide a clue about the logic without giving the corrected code.

## Phase 3: Gamification & Engagement (Weeks 5–6)

Goal: Implement the "House Cup" logic and wizarding rewards.

Staff/HOD Deliverable: A live House Leaderboard showing real-time point distribution based on student activity.

### Lead Architect (Backend)

- Scoring Engine: Implement the dynamic scoring formula: $Score = Base \times Difficulty \times Speed Bonus$.[User Input]

- House Aggregation: Create a Supabase function to calculate the average house score every hour to ensure fairness regardless of house size.

### Frontend Specialist

- Spell UI: Create a "Spellbook" UI where students can see their "unlocked" power-ups (hints, skip test case).

- Animations: Use Framer Motion to add magical effects (e.g., golden sparks when a problem is "Accepted").5

## Phase 4: Institutional Readiness & Plagiarism (Weeks 7–8)

Goal: Ensure academic integrity and career preparation.

Staff/HOD Deliverable: A "Placement Readiness Report" for the TPO and a "Plagiarism Summary" for HODs.

### Lead Architect (Backend)

- Dolos Integration: Integrate the Dolos JavaScript library into the backend. Automatically run structural similarity analysis on all submissions for the same problem.

- API: /plagiarism/{problem_id} returns a similarity matrix of students.

### QA & Content Lead

- Placement Tracks: Curate "Company Tracks" for TCS NQT, Wipro, and Infosys. These should focus on array and string manipulations, which account for 90% of TCS NQT questions.

- Integrity Check: Manually verify that the Dolos clusters correctly identify shared solutions.

## Professional Workflow Standards

### Git Branching Strategy

- main: Production-ready code only.

- dev: Integration branch for the team.

- feat/[role]-[feature-name]: Individual work branches (e.g., feat/devops-judge0-docker).

- fix/: Critical bug fixes.

### AI-Assisted Development

- Codeium/Cursor: All members should use Codeium (Free Tier) for autocomplete to reduce boilerplate by 40%.

- v0.dev: Use for generating Harry Potter themed UI components (e.g., "Gryffindor-style leaderboard card").

## Technical "Gotchas" and Solutions

- OCI Idle Deletion: Oracle deletes "idle" instances. Solution: Run Role 3's CPU stress script to maintain >15% CPU utilization.

- WSL2 vs Judge0: Judge0 will fail on Windows WSL2 due to cgroup v2. Solution: Only develop on Linux (Ubuntu 22.04/24.04) or a dedicated VM.

- Gemini Free Limits: 15 requests per minute limit. Solution: Implement basic request queuing or client-side debouncing.

This technical blueprint serves as the definitive master plan for CodeHouses. It is designed to be executed by a 5-member team over 8 weeks, taking the platform from a prototype to a production-grade institutional asset.

# Technical Master Plan: CodeHouses Ecosystem

## 0. Development Environment & Role Specification

Since the team uses Windows, all members must enable WSL2 (Windows Subsystem for Linux) with Ubuntu 22.04/24.04 to ensure environment parity with the production Linux servers.

### The 5-Member Council (Roles)

| Role | Technical Stack Ownership | End-to-End Responsibility |
| --- | --- | --- |
| Architect & Backend | FastAPI, Supabase, JWT | API design, DB schema, proxying requests to Judge0. |
| Frontend & PWA | Next.js, Tailwind, Monaco | Responsive UI, PWA offline caching, editor integration. |
| DevOps & Cloud | Oracle OCI, Docker, Nginx | Judge0 server setup, security hardening, CI/CD. |
| AI & Data | Gemini 1.5 Flash, Pinecone | Sorting Hat logic, Socratic hint engine, prompt tuning. |
| QA & Plagiarism | Dolos, GitHub Actions, k6 | Test case library, plagiarism checks, performance audits. |

## Phase 1: Infrastructure & Secure Workspace (Week 1-2)

Goal: Establish a "Single Source of Truth" and a live execution sandbox.

### Individual Tasks

- DevOps: Provision Oracle Cloud Ampere A1 (4 OCPUs, 24GB RAM). Install Docker. Critical: You must update the GRUB configuration to support cgroup v1 hierarchy, as Judge0 has dependencies that conflict with the default cgroup v2 on newer kernels.

- Backend: Initialize FastAPI using a structured boilerplate (Core/Models/Schemas/API). Configure Supabase Auth for student signups.

- Frontend: Scaffold Next.js project. Set up Tailwind CSS with a custom configuration for Harry Potter hex codes (e.g., Gryffindor: #740001, Slytherin: #1a472a).

- AI: Create the "Sorting Hat" System Instruction in Google AI Studio to define a mysterious, ancient persona that sorts students based on 5 personality-coding dilemmas.

- QA: Set up the GitHub Repository with protected branches. Initialize a problems.json with 20 base problems mapped to TCS NQT patterns.

Phase Deliverable: A live URL (Vercel) where users can sign up and receive a "House Assignment" via the AI Hat.

## Phase 2: The Core Judge Engine (Week 3-4)

Goal: Enable secure code submission and real-time feedback.

### Individual Tasks

- DevOps: Deploy Judge0 CE on the Oracle instance using Docker Compose. map port 2358. Use a Cloudflare Tunnel to expose the API securely without opening firewall ports.

- Backend: Create a /submit endpoint. This endpoint takes problem_id, source_code, and language_id, fetches test cases from Supabase, and POSTs them to Judge0. It must then poll the Judge0 token until a result (Accepted/Wrong Answer/TLE) is returned.

- Frontend: Integrate the Monaco Editor component. Implement a "Results Panel" that displays stdout, stderr, and execution time using colored badges (e.g., green for Success, red for Fail).

- QA: Draft 100+ test cases for the problem library. Ensure they cover edge cases (empty strings, large integers, negative inputs).

Phase Deliverable: Students can select a problem, write code in C++/Python/Java, and get a real verdict from the judge server.

## Phase 3: Gamification & House Mechanics (Week 5-6)

Goal: Transform a coding site into a competitive wizarding world.

### Individual Tasks

- Frontend: Implement House Dashboards. Use Framer Motion for "Spell Casting" animations when code is submitted. Add a global "House Cup" leaderboard that updates in real-time using Supabase listeners.

- Backend: Build the Scoring Logic.
$$Score = (Base \times Difficulty) + AccuracyBonus - (TimeTaken / Factor)$$
Implement "Spell Rewards" where students earn items for daily streaks.

- AI: Integrate the "Accio Hint" feature. When a student is stuck, the AI analyzes their failed code and provides a Socratic hint—never the direct answer.

- QA: Conduct a "Chaos Test." Submit malicious code (fork bombs, file system deletions) to the judge to ensure the sandbox holds firm.

Phase Deliverable: A functional "House Cup" where students earn points for their house. TPOs can now see which House is leading in technical proficiency.

## Phase 4: Integrity, AI Tutors & Placement Prep (Week 7-8)

Goal: Deploy institutional features that "Change the Game" for placements.

### Individual Tasks

- QA/Content: Integrate Dolos for automated plagiarism detection. After every contest, run a script to compare all student submissions and generate a similarity cluster map for faculty review.

- AI: Build "Company Quests." The AI acts as a Mock Interviewer for specific company tracks (TCS, Wipro, Infosys), asking follow-up questions based on the student's solution logic.

- Backend: Finalize the Placement Analytics Dashboard. This allows the Placement Cell to export student performance reports (solved patterns, consistency, speed) to share with recruiters.

- Frontend: Optimize the app as a PWA. Implement a service worker to cache problem descriptions so students can "study" even without a campus data connection.

Phase Deliverable: The "Final Release." A full-featured platform with plagiarism detection, AI mentorship, and a data-driven recruitment portal.

## Technical Maintenance & Documentation Policy

To ensure this project counts toward your B.Tech and impresses the college:

- Weekly Scrum Reports: Every Friday, Member 5 (QA) compiles a 1-page report on features built vs. bugs found.

- API Documentation: Member 1 (Backend) must maintain a live Swagger/OpenAPI doc at /docs.

- Cursor/AI Rules: Use .cursor/rules files to maintain coding standards (e.g., "Always use TypeScript," "Functional components only") so the AI assistant follows your project's DNA.

- Security Policy: Never store secrets in .env. Use Supabase secret management and Oracle's Vault.

### Essential Hex Color Palette

- Gryffindor: #740001 (Red), #D4AF37 (Gold)

- Slytherin: #1A472A (Green), #C0C0C0 (Silver)

- Ravenclaw: #222F5B (Blue), #946B2D (Bronze)

- Hufflepuff: #F3C623 (Yellow), #000000 (Black)

Final Presentation Note: At the end of 8 weeks, demonstrate the platform by running a "House Coding War" in the college lab to show HODs how it handles 50+ concurrent users on a zero-budget server.

#### Works cited

- JPlag | Helmholtz Research Software Directory, accessed March 29, 2026, https://helmholtz.software/software/jplag

- Code Plagiarism API — #1 Stanford MOSS Alternative - Codequiry, accessed March 29, 2026, https://codequiry.com/code-plagiarism-api-moss-alternative

- Web project manager checklists, workflow guide for devs - KevTom Consulting, accessed March 29, 2026, https://www.kevtom.com/web-project-manager-career-tools-checklist-workflow-guide/

- 9 Free AI Coding Assistants Every Developer Should Use in 2025 - Towards AI, accessed March 29, 2026, https://pub.towardsai.net/9-free-ai-coding-assistants-every-developer-should-use-in-2025-b71954c39eac

- GUIDE: How to add libraries to Judge0 | An insight to inner workings · Issue #522 - GitHub, accessed March 29, 2026, https://github.com/judge0/judge0/issues/522

- The best tech stack for 2025 to consider - TechGig, accessed March 29, 2026, https://content.techgig.com/career-advice/the-best-tech-stack-for-2025-to-consider/articleshow/116251875.cms